## Bidding Data

Instructions to Bidders Sub-Clause

| Item | Sub-Clause | Entry |
| --- | --- | --- |
| Employer’s name and address | 1.1.& 9.1 | The Employer is Name : Colombo Municipal Council Address: Colombo Municipal Council, Town Hall, Colombo 07 |
| Scope of Works | 1,1 | The Works consists of DESIGN AND CONSTRUCTION OF 2000 UNITS APARTMENT COMPLEX. Located at goat slaughter house premises, Dr. Danister De Silva Mawatha, Dematagoda, Colombo 9. |
| Time for Completion | 1.2 | The Time for Completion for the whole of Works shall be 910 days |
| Delay damages for the Works | 1.2 | The delay damages for the whole of the Works shall be 0.05% of initial contract price per Day. The maximum amount of delay damages for the whole of the Works shall be 10 percent of the Initial Contract Price. |
| Defects Notification Period | 1.2 | Defects Notification Period is 365 Days from Employer’s Taking over |
| Source of funds | 2.1 | The source of funds is by Colombo Municipal Council. |
| ICTAD registration required | 3.1 | The registration required in Construction Industry Development Authority Specialty building construction Grade C1 or above |
| Eligible bidders | 3.4 | Foreign bidders may submit a bid with or without a local agent(s). If the foreign bidder uses a local agent(s), and if the bid price exceed Rupees 250 m the bidder shall provide the following information with the bid. Failing to furnish such information may result the rejection of the bid by the Employer. (i) the name and address of the local agent(s) the year of registration of the business of the local agent(s); (iii) a certified copy of the audited accounts of the local agent(s) for any one of the two financial years immediately preceding the date of submission of Bids audited by an independent external auditor in accordance with Sri Lanka auditing standards together with the auditor's report confirming that the accounts were prepared in accordance with the Sri Lanka accounting standard; and (iv) all details of commissions or gratuities, if any, paid or to be paid to the local agent(s) connected with or relating to the Bid up to contract execution if the bidder is awarded the contract, including any success fees payable. |
| Qualification Information | 3.1, 3.2, 4.1 | The following information shall be provided in Section VIII: CIDA registration Registration number ________ Grade ________ Specialty ________ Expiry date ________ NCCASL membership Number ________ Expiry Date ________ VAT registration number _____ Attach construction program Attach legal status (Sole proprietor, Partnership, Company etc.) Attach authentication for signatory Total monetary value of construction work performed for each of the last five years; Experience in works of a similar nature and size for each of the last five years; Construction equipment; Staffing; Attach Work plan and methods; |
| Average annual volume of construction work performed in last five | 4.3(a) | Average annual volume of construction work performed in last five years shall be at least Rupees 3,000,000,000.00 |
| Essential equipment | 4.3(c) | Essential equipment required-equipment required for large scale building construction work |
| Liquid assets and/or credit facilities required | 4.3(g) | The minimum amount of liquid assets and/or credit facilities net of other contractual commitments and exclusive of any advance payments which may be made under the contract shall be not less than Rupees 500,000,000.00 |
| Bid price | 13.3 | VAT component shall not be included in the rates. The amount written in the Form of Bid shall be without VAT. However VAT component shall be shown separately at the end of the price schedule summary. |
| Contract is subjected to price adjustment for fluctuation of prices | 13.4 | The Contract is not subject to price adjustment in accordance with Clause 13.7 of the Conditions of Contract. |
| Bid validity period | 15.1 | The Bid shall be valid 180 days from the date of closing the bid. |
| Amount of Bid security | 16.1 | The amount of Bid security shall be Sri Lanka Rupees 75,000,000.00 |
| Validity of Bid security | 16.2 | The Bid security shall be valid up to 210 days from the date of closing of bids. |
| Pre-Bid meeting | 17.1 | Pre Bid meeting will be held. Venue: Auditorium, Traffic & Design Division, Colombo Municipal Council, Town Hall, Colombo 7. Date: 7.4.2016 time: 10 hours. |
| Sealing and marking of Bids | 19.2 19.3 19.4 19.5 (a) 19.5 (b) | The following information also shall be included in the inner covers of envelope marked as “Envelope 1- Preliminary Information”: Schedule, “Annual turn-over Information”; Schedule “Adequacy of Working capital”; Schedule, “ Construction experience in last five Years; Schedule, “ Construction experience in last five Years”; (v) Schedule, “ Major items of construction equipment proposed”; The following information also shall be included in the inner covers of envelope marked as “Envelope 2- Design/Technical Proposal”: Schedule, “ Team composition and Task assignment”; Curriculum vitae of key staff; Schedule, “ Time Schedule for key staff”; Work program (Design related activities); Work program (Construction related activities); The following information also shall be included in the inner covers of envelope marked as “Envelope 3- Financial Proposal”: Daywork rates schedule; Schedule, “Overhead and profit percentage for Provisional Sum activities”; Schedule, “Input percentages for price adjustments”. The Employer’s address for the purpose of Bid submission is Municipal Commissioner, Colombo Municipal Council, Town Hall, Colombo 7. Contract name: Design & Construction of 2000 units apartments complex at goat slaughter house premises. Contract No. ME/ME/BN/33/2016 |
| Deadline for submission of Bids | 20.1 | The deadline for submission of Bids shall be on 29.4.2016 till 10.00hours Address for submission of Bids: Municipal Commissioner, Colombo Municipal Council, Town Hall, Colombo 7. |
| Evaluation and comparison of Bids | 27.0 | For evaluation and comparison of Bids option____ is selected. |
|  | 27.1 | Weight for Design/Technical proposal shall be: DT = --------- Weight for Price proposal shall be: P = ---------- |
| Correction of errors | (28.1) c | Sub clause 28.1 (C) not modified. mmm |
| Correction of errors | (28.1) d | Sub-Clause 28.1(d) is applicable. |
| Amount of Performance Security | 32.1 | The standard form of performance security acceptable to the Employer shall be an unconditional on demand guarantee from a Bank or an insurance company operating in Sri Lanka and accepted by the treasury for acceptance of guarantees or from any other organization approved by the treasury for this purpose. The amount of Performance Security is 5% of the Initial Contract Price. |
| Percentage of retention | 34.1 | The retention from each payment shall be 10 percent. The limit of retention shall be 5 percent of the Initial Contract Price. |
| Minimum amount of Interim Payment Certificates | 34.2 | Rs. 83,500,000.00 |
| Adjudicator proposed by Employer | (35.1) | The Adjudicator proposed by the Employer is Mayor of Colombo, Colombo Municipal Council, Town Hall, Colombo 7. If the Bidder disagrees with the proposal of the Employer or the Adjudicator was not proposed, then the Adjudicator shall be appointed by the Appointing Authority who shall be the Institute for Construction Training and Development (ICTAD) Fees and types of reimbursable expenses to be paid to the Adjudicator shall be on a case to case basis and shall be shared equally by the Contractor and the Employer: |

Professional Indemnity Insurance	18.4	The amount of insurance shall be

Rs.450,000,000.00